|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Project Phase | Meeting Type | Meeting Length | Users | SAs | Prgms | PQAs | Lvl-2 User Mgr | Lvl-2 User Mgr | Lvl-2 IS Mgr | Lvl-2 IS Mgr |
| 5-Mar | Systems Definition | W | 1:40 | 2 | 2 |  |  | 2 |  |  |  |
| 7-Mar | Systems Definition | R | 1:25 | 3 | 2 |  |  | 2 | 1 | 1 |  |
| 24-Mar | Requirements | W | 2:30 | 3 | 2 |  | 2 |  |  |  |  |
| 27-Mar | Requirements | W | 4:25 | 2 | 2 |  |  |  |  |  |  |
| 28-Mar | Requirements | W | 7:30 | 2 | 1 |  | 2 |  |  |  |  |
| 25-Mar | Requirements | R | 6:30 | 3 | 2 |  | 2 | 2 | 1 | 1 | 1 |
| 28-Mar | Component Design | W | 2:00 | 2 | 2 |  |  |  |  |  |  |
| 30-Mar | Component Design | W | 2:30 | 2 | 2 |  | 2 |  |  |  |  |
| 3-Apr | Component Design | R | 3:00 | 2 | 2 |  | 2 | 2 |  | 1 | 1 |
| 5-Apr | Component Design | W | 2:45 | 2 | 2 |  | 2 |  |  |  |  |
| 7-Apr | Component Design | W | 2:30 | 3 | 3 |  | 2 |  |  |  |  |
| 9-Apr | Component Design | W | 4:25 | 3 | 2 | 2 | 2 |  |  |  |  |
| 20-Apr | Component Design | R | 2:30 | 3 | 1 |  | 2 | 2 | 1 | 1 | 1 |
| 22-Apr | Implementation | W | 7:25 |  | 2 | 3 | 2 |  |  |  |  |
| 25-Apr | Implementation | W | 2:25 | 2 | 2 | 3 | 2 |  |  |  |  |
| 26-Apr | Implementation | W | 1:30 |  | 2 | 4 | 2 |  |  |  |  |
| 22-Apr | Implementation | W | 3:30 |  | 2 | 3 | 2 |  |  |  |  |
| 23-Apr | Implementation | R | 2:00 | 2 | 2 | 3 | 2 | 2 |  | 1 | 1 |